Project Management – 5
Assignment 5.1

1.
What is a story point? How will you use story points to measure size of the following fruits
(fruit points) given the planning poker value ½, 1, 2, 3, 5,8,13, 20, 40, 100, infinity
Apple
Mango
Banana
Jack fruit
Pine apple
Gooseberry
Avocado
Lime
Pomegranate
Watermelon

1. Answer:
A story point is a measure used by Scrum teams. It is used to measure the effort required to implement a given story. Its a number that tells the team how hard the story is. Hard could be related to complexity, Unknowns and effort. Based on the difficulty level we rate each feature of the product.
Apple	2
Mango	3
Banana	5
Jack fruit	100
Pine apple	20
Gooseberry	1/2
Avocado	13
Lemon	1
Pomegranate	2
Watermelon	40

2.What are the points discussed during the daily standup meeting? What happens if there is a problem a team member identifies during the stand-up meeting and how the same will be resolved?

2. Answer:
- Daily stand up meeting happen for a duration of maximum 15 mins.
- It is also named as daily scrum.
- During this meeting all the member of the team discuss or share :
- what they did the previous day/ so far
- what they are going to do today
- what is his/ her dependency
- helps the team as well as the scrum master to track progress and find impediments
- This helps to improve communication and commitment among team members
- This is the 1st thing done by the team in the moring

In case of any problem /impediment identified during a scrum meeting, it will not be discussed or resolved then and there. The team finish the daily scrum and get back to work and the SM takes the initiative to solve the same or make the team to find alternatives or solution for the issue later and not during the daily scrum meet. The SM tries to find out the root of the issue and discuss it among the team and encourage the tem to resolve the same.

3.What is the relationship between Epic, User story and Feature? What are themes?

3. Answer:
Epic: An epic comprise a very general and not very well defined functionality in a project. It is very broad. It will usually be broken down into smaller user story or feature to make sense of it and making them fit in an agile iteration. So we can say that an epic is a very large user story that is eventually broken down into smaller stories.

User story: A very high-level definition of a requirement, containing just enough information so that the developers can produce a reasonable estimate of the effort to implement it. User stories gives us detailed info about the product/ project.

Feature: A distinguishing characteristic or capability is provided. That is much more discription than the epic but not as much a the user story.

Theme: Theme is just a group of Stories. It is the main catagories of a story

The relationship is that epic is the framwork from which fetures are derived and out of the features user stories are build. The differnt catagories or similar framework is the theme.

4. Provide an example of Feature and user stories for the below Epic:
Epic: Allow the customers to manage their own accounts in the web portal

4. Answer:
In case of the given epic
the features can include the following:
1. Personal details
2. payment gateway
3. wish list/ add to cart

The user stories include:
1. With in the personal details proision to include first name , middle name, last
2. DOB
3. Address
4. contact details

As a user I would like to login to my personal account so that I can update my personal details, follow my wish list, so that I can save time and do the transaction easily by directly choosing the product from my wish list and proceed to the payment gateway without filling the details all the time.

5. Estimate size:
Read a high level, 10-page overview of agile software development in a celebrity magazine	1
Read a densely written 5-page research paper about agile software development in an academic journal.	3
Write the product backlog for a simple eCommerce site that sells only clocks.	2
Recruit, interview, and hire a new member for your team.	13
Create a 60 minute presentation about agile estimating and planning for your coworkers.	5
Wash and wax your boss’ Porsche.	1
Read a 150 page book on agile software development.	3
Write an 8 page description of agile development for your boss	5